Weekly Update Week 2

|  |  |  |
| --- | --- | --- |
| **Weekly Update**  **Group Name and Number:**  **\_\_\_\_\_\_\_Interface and Group 11\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_**  **TA:\_\_\_\_\_\_\_\_\_\_\_Wei Lan\_\_\_\_\_\_\_\_\_\_\_**  **We met with our TA for \_\_30\_ mins, on Wechat Meeting this week.** | | |
|  | **Item** |  |
| 1. | What our group has done since our last meeting:   1. Finished all plan initial project plan/proposal include Proposal, Work Package and the Gantt Chart 2. Start coding some basic functions and UI for website (only registration and login yet) 3. Keep learning more web development skills and try to use the popular front end and back end tools. 4. Meet with professor and know what to do next. 5. Search machine learning papers and data sets related to real estate to determine what makes the site special. | |
| 2. | Contributions of each team member since our last meeting (show overall % contribution):   1. Since Work Package has four parts, each member undertakes equal work(all 25%). 2. And we have completed Gant chat and Proposal together(At the group meeting on Thursday, 03/11) 3. Zhi Zheng coded the front end of login and register pages. | |
| 3. | We have the following questions and/or issues that we would like to discuss:  What should we submit for the next week's demo, video or a document or both? | |
| 4. | What we plan to do before the next meeting:   1. Continue to learn and develop the website 2. Make a demo to be submitted next week 3. Complete the infrastructure of the website | |